Application Registry

AREG

Claude Code Requirements  |  v1.0  |  April 2026

| Field | Value |
| --- | --- |
| Project Name | Application Registry |
| Project Acronym | AREG |
| GitHub Repo | (set in AREG-24 preferences ticket) |
| Jira Project | AREG |
| Domain | areg.tmrs.studio |
| AWS Primary Region | us-east-2 |
| AWS Shared Region | us-east-1 (SES, SNS, ACM for CloudFront) |
| Shared Domain | tmrs.studio (zone managed in R53) |
| Document Version | 1.0 — initial build |

⚠  Populate AREG-24 with AWS account ID, Cognito IDs, and CloudFront distribution ID as infrastructure is provisioned.

SECTION 0 — HOW TO USE THIS DOCUMENT

# 0. Instructions for Claude Code

RULE  Read this entire document at the start of every new session before writing any code.

RULE  Read the AREG-24 Jira ticket at the start of every session to restore preferences, env vars, and lessons learned.

RULE  Follow the standard workflow for every ticket: Read Jira ticket → move to current sprint → move to In Progress → implement → deploy → test → commit & push → close ticket.

RULE  Never close a ticket without passing all relevant tests.

RULE  Never bypass cost-safety approval (see Section 2.5).

## Session Start Checklist

- [ ] Read this document

- [ ] Read AREG-24 (preferences ticket) from Jira

- [ ] Confirm AWS credentials and target account/region

- [ ] Confirm GitHub repo remote is set

- [ ] Review open Jira tickets in current sprint

SECTION 1 — PROJECT IDENTITY & CONVENTIONS

# 1. Identity

| Key | Value |
| --- | --- |
| Project Name | Application Registry |
| Acronym / Jira Key | AREG |
| Purpose | Single source of truth for all IT-managed applications |
| Target Users | Internal IT staff, business owners, managers/execs |
| Application URL | https://areg.tmrs.studio |
| Design Priority | Cost > Simplicity > Performance > Availability |
| Expected Load | ≤1 light user/week at launch |
| Environments | Production only — no staging |

# 2. Naming Convention

RULE  ALL AWS objects must follow: areg-[object-type]-[specific-purpose]

RULE  ALL AWS objects must be tagged: Project = AREG

| AWS Object | Name | Tag |
| --- | --- | --- |
| S3 Bucket (frontend) | areg-s3-frontend | Project=AREG |
| CloudFront Distribution | areg-cf-web | Project=AREG |
| Cognito User Pool | areg-cognito-users | Project=AREG |
| Cognito App Client | areg-cognito-app-client | Project=AREG |
| API Gateway | areg-apigw-api | Project=AREG |
| Lambda (API) | areg-lambda-api | Project=AREG |
| Lambda (renewal alerts) | areg-lambda-renewal-alerts | Project=AREG |
| Lambda (keep-warm) | areg-lambda-keep-warm | Project=AREG |
| DynamoDB (apps) | areg-ddb-apps | Project=AREG |
| DynamoDB (audit) | areg-ddb-audit | Project=AREG |
| EventBridge (alerts) | areg-eb-renewal-alerts-daily | Project=AREG |
| EventBridge (keep-warm) | areg-eb-keep-warm | Project=AREG |
| IAM Role (lambda) | areg-iam-lambda-exec | Project=AREG |
| CDK Stack | AregStack | Project=AREG |

# 3. Standard Workflow

RULE  Every ticket follows this exact sequence — no exceptions without explicit user approval.

| Step | Action | Notes |
| --- | --- | --- |
| 1 | Read Jira ticket | Create ticket if missing. Read AREG-24 for context. |
| 2 | Move to current sprint | If sprint is started. |
| 3 | Move to In Progress | Update status in Jira before writing any code. |
| 4 | Implement changes | Follow all conventions in this document. |
| 5 | Deploy changes | Use deploy.sh. Apply to production directly. |
| 6 | Test after deployment | Run all relevant scaffolded tests. See Section 7. |
| 7 | Commit & push to GitHub | Only after tests pass. Commit message: AREG-N: description |
| 8 | Close ticket | Move to Done in Jira. Update AREG-24 if new lessons learned. |

⚠  Never commit code to GitHub before tests pass. Never close a ticket with failing tests.

SECTION 2 — ARCHITECTURE & INFRASTRUCTURE

# 4. Architecture Overview

ℹ  No VPC is required. DynamoDB via AWS endpoints, Lambda in managed network. No NAT Gateway. Single AZ.

| Layer | Service | Config Notes |
| --- | --- | --- |
| Frontend | S3 + CloudFront | Static React SPA. S3 private (OAI). 404→index.html for SPA routing. us-east-1 ACM cert. |
| Auth | Cognito User Pool | Email+password. No social login. Custom attr for role. 8hr session timeout. |
| API | API Gateway (HTTP) + Lambda Node.js 20.x | Single Lambda handler. JWT authorizer (Cognito). /health unauthenticated. |
| Database | DynamoDB single-table | Two tables: areg-ddb-apps + areg-ddb-audit. No RDS — avoids VPC + nightly shutdown complexity. |
| Email Alerts | EventBridge daily + Lambda + SES | Fires daily. SES in us-east-1 shared config. Alert Lambda separate from API Lambda. |
| Keep-Warm | EventBridge every 5 min | Invokes areg-lambda-api with { "source": "keep-warm" } payload. Handler returns immediately. |
| IaC | CDK (TypeScript) | Single AregStack for simplicity. cdk deploy from CLI. |
| DNS | Route 53 existing zone | CNAME/A to CloudFront. Zone: tmrs.studio (already managed in R53). |
| TLS | ACM wildcard cert | *.tmrs.studio — provision in us-east-1 for CloudFront use. |

# 5. Region Split

| Service | Region | Reason |
| --- | --- | --- |
| Lambda, DynamoDB, API Gateway, Cognito | us-east-2 | Primary compute — per project convention |
| SES, SNS | us-east-1 | Shared across projects — per project convention |
| ACM cert for CloudFront | us-east-1 | CloudFront requires us-east-1 certs |
| CloudFront | Global (edge) | CDN |
| Route 53 | Global | DNS |

# 6. Cost Rules

RULE  Design is optimized for cost over performance and availability.

RULE  Single AZ. No NAT Gateway. No RDS in v1.

RULE  Whenever asked to re-optimize for cost, REQUIRE explicit user approval before making changes — even if cost-bypass is on.

RULE  Expected monthly cost: under $5/month at stated usage level.

ℹ  DynamoDB, Lambda, and API Gateway will fall within AWS free tier at ≤1 user/week. Cost is dominated by CloudFront ($0.0085/10K requests) and Route 53 ($0.50/hosted zone/month).

SECTION 3 — DATA MODEL

# 7. DynamoDB — Applications Table (areg-ddb-apps)

| Attribute | DDB Type | Required | Notes |
| --- | --- | --- | --- |
| PK | String (S) | Yes | APP#<uuid> |
| SK | String (S) | Yes | RECORD |
| appId | String (S) | Yes | UUID v4, system-generated |
| name | String (S) | Yes | Unique. Max 100 chars. |
| description | String (S) | Yes | Max 300 chars. |
| status | String (S) | Yes | active ¦ under_review ¦ deprecated ¦ deleted |
| vendor | String (S) | Yes | Vendor/provider name |
| category | String (S) | No | saas ¦ on_prem ¦ hybrid ¦ internal |
| department | String (S) | No | Free text |
| itContact | String (S) | Yes | IT staff member name (owner) |
| businessOwner | String (S) | Yes | Business-side owner name |
| hoursOfOperation | String (S) | Yes | e.g. 24x7 ¦ 7a-7p M-F ¦ 8a-6p M-F |
| uptimeSLA | String (S) | No | Vendor-committed uptime e.g. 99.9% |
| contractStart | String (S) | No | ISO date: YYYY-MM-DD |
| renewalDate | String (S) | No | ISO date: YYYY-MM-DD — drives alert logic |
| salesContact | Map (M) | No | { name, email, phone } |
| supportContact | Map (M) | No | { name, email, phone, ticketUrl } |
| notes | String (S) | No | Free-form internal notes |
| createdBy | String (S) | Auto | User email — set on creation |
| createdAt | String (S) | Auto | ISO timestamp UTC |
| modifiedBy | String (S) | Auto | User email — updated on every save |
| modifiedAt | String (S) | Auto | ISO timestamp UTC |
| GSI1PK | String (S) | Computed | RENEWAL#<YYYY-MM> — enables renewal queries by month |
| GSI1SK | String (S) | Computed | <renewalDate>#<appId> |

ℹ  GSI1 (partition key: GSI1PK, sort key: GSI1SK) enables the renewal alert Lambda to query apps by renewal month efficiently.

# 8. DynamoDB — Audit Log Table (areg-ddb-audit)

| Attribute | DDB Type | Notes |
| --- | --- | --- |
| PK | String (S) | AUDIT#<appId> |
| SK | String (S) | TS#<isoTimestamp>#<uuid> — chronological sort |
| action | String (S) | CREATE ¦ UPDATE ¦ DELETE ¦ RESTORE ¦ IMPORT |
| userEmail | String (S) | Actor's email from Cognito JWT |
| timestamp | String (S) | ISO timestamp UTC |
| diff | Map (M) | { fieldName: { old: value, new: value } } — only changed fields |

RULE  Audit log is append-only. No delete or update operations on audit records ever.

SECTION 4 — API SPECIFICATION

# 9. REST API Endpoints

| Method | Path | Min Role | Description |
| --- | --- | --- | --- |
| GET | /health | None | Keep-warm + health check. Returns { status: 'ok' } |
| GET | /apps | Viewer | List active apps. Query params: vendor, itContact, businessOwner, department, hoursOfOperation, status, limit, nextToken |
| POST | /apps | Admin | Create app record. Validates required fields. Writes CREATE audit entry. |
| GET | /apps/{id} | Viewer | Get single app. Returns 404 if not found or deleted. |
| PUT | /apps/{id} | Editor | Update record. Editor: only own records. Admin: any. Writes UPDATE audit diff. |
| DELETE | /apps/{id} | Admin | Soft-delete (status=deleted). Writes DELETE audit entry. |
| POST | /apps/{id}/restore | Admin | Restore deleted record (status=active). Writes RESTORE audit entry. |
| GET | /apps/archived | Admin | List only deleted records. |
| POST | /apps/import | Admin | CSV import. ?commit=false for preview, ?commit=true to execute. ?duplicates=skip¦overwrite |
| GET | /audit/{appId} | Admin | Audit log for app, chronological order. |
| GET | /users | Admin | List Cognito users with roles. |
| POST | /users/invite | Admin | Invite user via Cognito. Body: { email, role } |
| PUT | /users/{id}/role | Admin | Update user role (custom Cognito attr). |
| DELETE | /users/{id} | Admin | Disable Cognito user account. |

## 9.1 Authentication

- All endpoints except /health require Authorization: Bearer <CognitoIdToken> header.

- API Gateway validates JWT against Cognito User Pool. Invalid/expired token → 401.

- Role enforcement (Admin/Editor/Viewer) is done inside the Lambda handler, not at API Gateway level.

- Role is stored as a Cognito custom attribute: custom:role. Values: admin | editor | viewer

## 9.2 Keep-Warm Handling

The Lambda handler must detect keep-warm invocations and return immediately:

if (event.source === "keep-warm") return { statusCode: 200, body: "warm" };

## 9.3 Standard Error Responses

| HTTP Status | Meaning | When |
| --- | --- | --- |
| 200 | OK | Successful GET, PUT |
| 201 | Created | Successful POST (create) |
| 400 | Bad Request | Validation failure — body includes { error: string, fields?: string[] } |
| 401 | Unauthorized | Missing or invalid JWT |
| 403 | Forbidden | Authenticated but insufficient role or ownership |
| 404 | Not Found | Record does not exist or is deleted |
| 500 | Internal Server Error | Unexpected Lambda error — log full error, return generic message |

SECTION 5 — FRONTEND SPECIFICATION

# 10. Frontend Stack

| Concern | Choice | Notes |
| --- | --- | --- |
| Framework | React (Vite) | Simple, fast build. No Next.js — static SPA only. |
| Auth | AWS Amplify JS v6 | Handles Cognito token refresh. Use Hub for auth events. |
| HTTP | fetch (native) | Inject Cognito IdToken in Authorization header. |
| Routing | React Router v6 | Client-side only. All 404s return index.html (CloudFront config). |
| Styling | Tailwind CSS or custom CSS | Keep simple. No heavy component library required. |
| Build Output | dist/ (static files) | Deployed to areg-s3-frontend via aws s3 sync. |
| State | React useState / Context | No Redux. Keep simple. |

# 11. Views & Components

## 11.1 Auth

- Login page: email + password form. Error messages from Cognito displayed to user.

- Protected route wrapper: redirect to /login if no valid session.

- Password reset: use Cognito hosted flow or Amplify forgotPassword.

## 11.2 Dashboard

- Stat cards: Total Apps, Active, Renewals ≤90 days, Urgent ≤30 days.

- Upcoming Renewals list: sorted by days remaining. Color: red ≤30d, amber ≤60d, green ≤90d.

- Apps by IT Contact: grouped count list, click-through to filtered catalog.

- All data fetched from GET /apps on load.

## 11.3 App Catalog

- Paginated sortable table. Columns: Application, Vendor, Business Owner, IT Contact, Dept, Hours, Uptime During Svc Hrs, Renewal Date, Status.

- Text search on name and description (client-side or API param).

- Combinatory dropdown filters: Vendor, Business Owner, IT Contact, Department, Hours of Operation, Status. All work in combination.

- Active filter chips below filter bar — individually dismissible.

- Row click → App Detail modal or drawer.

## 11.4 App Detail (Modal / Drawer)

- Displays all fields from data model in organized sections: Overview, Contract, Sales Contact, Support Contact, Notes.

- Edit button: visible to Admin always; visible to Editor only if they are itContact or businessOwner on the record.

- Delete button: Admin only. Requires confirmation dialog.

- Audit Log tab: Admin only. Chronological list of changes with field diffs.

## 11.5 Add / Edit Form

- Modal or dedicated route form. All fields from data model.

- Required fields validated before submit. Inline error messages.

- Save → POST /apps (create) or PUT /apps/{id} (edit).

- On success: close modal, refresh catalog.

## 11.6 Archive View (Admin Only)

- Table of records with status=deleted.

- Restore button per row → POST /apps/{id}/restore.

## 11.7 Import View (Admin Only)

- Template download button (pre-formatted CSV with all columns).

- File upload (drag-and-drop or click). Accepts .csv files.

- Preview table: parsed records, validation errors highlighted per row.

- Duplicate handling: radio choice skip | overwrite before confirming import.

- Import result summary: X created, Y updated, Z skipped/errored.

## 11.8 User Management (Admin Only)

- List Cognito users with role and status (active/disabled).

- Invite form: email + role. Sends Cognito invite email.

- Change role dropdown per user.

- Deactivate button per user (confirm dialog).

SECTION 6 — CDK & DEPLOYMENT

# 12. CDK Structure

RULE  All resources in a single AregStack for simplicity. TypeScript.

| Logical Group | Resources Provisioned |
| --- | --- |
| Frontend | areg-s3-frontend (private), areg-cf-web (CloudFront + OAI + custom error), ACM cert lookup, R53 A/CNAME record |
| Auth | areg-cognito-users (User Pool, email sign-in, custom:role attr), areg-cognito-app-client |
| API | areg-apigw-api (HTTP API), areg-lambda-api (Node 20.x), Cognito JWT authorizer, IAM role areg-iam-lambda-exec |
| Data | areg-ddb-apps (+ GSI1), areg-ddb-audit |
| Events | areg-lambda-renewal-alerts, areg-eb-renewal-alerts-daily (cron 10:00 UTC), areg-lambda-keep-warm, areg-eb-keep-warm (rate 5 min) |

# 13. Deployment Script (deploy.sh)

Root of repository. Executable. Steps in order:

#!/bin/bash

set -e

# 1. Build frontend

npm run build --prefix frontend

# 2. Deploy infra (CDK) — only when infra changes

cd cdk && cdk deploy --require-approval never && cd ..

# 3. Sync frontend to S3

aws s3 sync frontend/dist/ s3://areg-s3-frontend --delete

# 4. Invalidate CloudFront cache

aws cloudfront create-invalidation --distribution-id $AREG_CF_ID --paths '/*'

echo 'Deployment complete.'

RULE  AREG_CF_ID must be set as an environment variable. Store value in AREG-24.

RULE  deploy.sh should be run from repo root after code changes are ready to ship.

RULE  No automated CI/CD pipeline in v1. Manual deploy only.

SECTION 7 — TESTING STRATEGY

# 14. Test Runner Script (run-tests.sh)

Root of repository. Supports partial and full regression:

./run-tests.sh unit          # Lambda unit tests only

./run-tests.sh api           # API integration tests only

./run-tests.sh frontend      # React component tests only

./run-tests.sh e2e           # End-to-end smoke tests

./run-tests.sh all           # Full regression

RULE  Every ticket must run relevant test subset before closure.

RULE  Run ./run-tests.sh all before closing a sprint or cutting a release.

# 15. Test Types & Tools

| Type | Tool | Scope | When to Run |
| --- | --- | --- | --- |
| Unit (Lambda) | Jest | Individual handler functions, business logic, audit diff logic | Every ticket touching Lambda code |
| API Integration | Jest + supertest | All REST endpoints against real DynamoDB (test table or local) | Every API ticket + full regression |
| Frontend Component | React Testing Library | Forms, filters, auth guards, role-based UI visibility | Every frontend ticket |
| CSV Import | Jest + fixture CSVs | Valid import, missing fields, duplicates (skip+overwrite), 500-row load | Import ticket + regression |
| Renewal Alert | Jest (mock DDB + SES) | Correct records selected at 30/60/90d, email content, blank renewalDate skip | Alert ticket + regression |
| E2E Smoke | Playwright | Login → Dashboard → Catalog (filter+search) → Add record → Edit → Delete+Restore → Import → Audit log → Logout | Post-deploy + regression |

⚠  E2E tests run against production. Use a dedicated test application record (name: _AREG_TEST_APP_) that tests create and clean up within the same run.

SECTION 8 — FEATURE SPECIFICATIONS

# 16. User Roles & Access

| Role | Cognito Value | Permissions |
| --- | --- | --- |
| Admin | admin | Full CRUD all records. CSV import. User management. Archive view. Audit log. Delete/restore. |
| Editor | editor | Edit records where they are itContact OR businessOwner. Read-only all others. No import, user mgmt, or audit log. |
| Viewer | viewer | Read-only. Dashboard, catalog, record detail. No edit, delete, import, or audit log. |

RULE  Role stored as Cognito custom attribute custom:role. Enforced in Lambda handler, not API Gateway.

RULE  Admins manage user invites and role assignment within the application.

RULE  Initial admin user must be seeded during infrastructure setup (AREG-5).

# 17. CSV Import — Column Schema

| CSV Column | Required | Format/Values |
| --- | --- | --- |
| app_name | Yes | Text, max 100 chars |
| description | Yes | Text, max 300 chars |
| vendor_name | Yes | Text |
| it_contact | Yes | Text (name) |
| business_owner | Yes | Text (name) |
| hours_of_operation | Yes | Text e.g. 24x7 ¦ 7a-7p M-F |
| status | No | active ¦ under_review ¦ deprecated — defaults to active |
| category | No | saas ¦ on_prem ¦ hybrid ¦ internal |
| department | No | Text |
| uptime_sla | No | Text e.g. 99.9% |
| contract_start | No | YYYY-MM-DD |
| renewal_date | No | YYYY-MM-DD |
| sales_contact_name | No | Text |
| sales_contact_email | No | Valid email |
| sales_contact_phone | No | Text |
| support_contact_name | No | Text |
| support_contact_email | No | Valid email |
| support_contact_phone | No | Text |
| support_ticket_url | No | Valid URL |
| notes | No | Text |

# 18. Renewal Email Alert

- Lambda areg-lambda-renewal-alerts triggered by areg-eb-renewal-alerts-daily (daily, 10:00 UTC).

- Query areg-ddb-apps GSI1 for records where renewalDate is exactly 30, 60, or 90 days from today.

- Skip records where renewalDate is blank/null.

- Skip records where status = deleted or deprecated.

- For each match: send SES email from verified sender (us-east-1) to itContact's email.

Email subject:

[Application Registry] Renewal Alert — <appName> renews in <N> days

Email body must include:

- Application name and vendor

- Renewal date

- Sales contact: name, email, phone

- Direct link to record: https://<domain>/apps/<appId>

⚠  SES sender identity must be verified in us-east-1 before alerts will deliver. Store verified sender address in AREG-24.

# 19. Audit Log

RULE  Every CREATE, UPDATE, DELETE, RESTORE, IMPORT action writes to areg-ddb-audit.

RULE  Audit log is append-only. No delete or TTL on audit records.

- UPDATE entries must include field-level diff: only fields that changed, with old and new values.

- IMPORT entries log each record created or updated with full new state as diff.new.

- Viewable in App Detail modal by Admin users only (GET /audit/{appId}).

SECTION 9 — JIRA TICKETS

Tickets ordered by sprint. Key, type, priority, and story points (Fibonacci) listed per ticket. Replace status as work progresses.

ℹ  Jira project key is AREG. GitHub repo and Jira project already created — skip AREG-1 and AREG-2 ticket creation, but ensure AREG-24 (preferences) is created and populated.

# Sprint 0 — Project Scaffolding

| AREG-1 | Create Jira project and GitHub repo [DONE — skip] | Task | High | 1 |
| --- | --- | --- | --- | --- |

| Description | Jira project AREG and GitHub repo already created by user. Mark Done. |
| --- | --- |
| Acceptance Criteria | Jira project AREG exists. GitHub repo exists. Both confirmed before proceeding. |
| Notes | Status: DONE — created by user prior to this session. |

| AREG-2 | Scaffold CDK project and verify empty deploy | Story | High | 2 |
| --- | --- | --- | --- | --- |

| Description | Initialize CDK TypeScript project in /cdk directory of GitHub repo. Create AregStack (empty). Verify cdk synth and cdk deploy succeed in us-east-2 target account. Create deploy.sh at repo root (stubbed). Create run-tests.sh at repo root (stubbed). |
| --- | --- |
| Acceptance Criteria | cdk synth produces valid CloudFormation with zero errors. cdk deploy succeeds. AregStack visible in AWS CloudFormation console with Project=AREG tag. deploy.sh and run-tests.sh exist in repo root and are executable. Commit pushed to GitHub. |
| Depends On | AREG-24 (preferences ticket must exist first) |

| AREG-24 | Preferences and session context ticket [PERPETUALLY OPEN] | Task | High | 0 |
| --- | --- | --- | --- | --- |

| Description | This ticket is NEVER closed. Read it at the start of every Claude Code session. Contains: project acronym (AREG), domain (areg.tmrs.studio), AWS account ID, AWS regions, GitHub repo URL, Cognito User Pool ID, Cognito App Client ID, DynamoDB table names, CloudFront distribution ID, SES verified sender address, naming convention, tag requirements, and all lessons learned or preferences accumulated across sessions. |
| --- | --- |
| Acceptance Criteria | Ticket exists in Jira project AREG. Is pinned or labeled persistent. All fields populated as infrastructure is provisioned. Updated at end of any session where new env values are learned. |
| Notes | DO NOT CLOSE THIS TICKET. |

# Sprint 1 — Infrastructure

| AREG-3 | Provision DynamoDB tables | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Add areg-ddb-apps and areg-ddb-audit DynamoDB tables to AregStack CDK. areg-ddb-apps: PK=APP#<id>, SK=RECORD, GSI1 (GSI1PK, GSI1SK). areg-ddb-audit: PK=AUDIT#<appId>, SK=TS#<ts>#<uuid>. Apply naming convention and Project=AREG tag to both. |
| --- | --- |
| Acceptance Criteria | Both tables deployed in us-east-2. GSI1 present on areg-ddb-apps. Both tables tagged Project=AREG. Table names match convention. Unit test confirms table names resolve correctly from CDK outputs. |
| Depends On | AREG-2 |

| AREG-4 | Provision Cognito User Pool | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Add areg-cognito-users (User Pool) and areg-cognito-app-client (App Client) to AregStack. Config: email sign-in, min password 8 chars + uppercase + number, custom attribute custom:role (String). Seed one admin user. Store User Pool ID and App Client ID in AREG-24. |
| --- | --- |
| Acceptance Criteria | Cognito User Pool deployed. Admin user can authenticate and receive a valid IdToken. App Client ID allows token exchange. Password reset email delivers. custom:role attribute exists. Values stored in AREG-24. |
| Depends On | AREG-2 |

| AREG-5 | Provision API Gateway and Lambda (scaffolded) | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Add areg-apigw-api (HTTP API) and areg-lambda-api (Node.js 20.x) to AregStack. Wire Cognito JWT authorizer on all routes except GET /health. Implement keep-warm handling in Lambda. Add areg-eb-keep-warm EventBridge rule (rate: 5 minutes) targeting areg-lambda-api. Lambda env vars: TABLE_APPS, TABLE_AUDIT, REGION. |
| --- | --- |
| Acceptance Criteria | GET /health returns { status: 'ok' } without auth. Authenticated request with valid IdToken returns 200 on a test route. Request without token returns 401. Keep-warm EventBridge rule exists. Lambda tagged Project=AREG. All resource names match convention. |
| Depends On | AREG-3, AREG-4 |

| AREG-6 | Provision S3 + CloudFront for frontend | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Add areg-s3-frontend (private S3 bucket) and areg-cf-web (CloudFront distribution with OAI) to AregStack. CloudFront: custom error 403/404 → /index.html (HTTP 200) for SPA routing. Default root object: index.html. Wire TLS cert (ACM wildcard *.tmrs.studio from us-east-1). R53 record pointing to CloudFront for areg.tmrs.studio. Store CloudFront distribution ID in AREG-24. |
| --- | --- |
| Acceptance Criteria | CloudFront distribution deployed. Domain resolves with HTTPS and no cert warnings. Uploading test index.html and requesting root URL returns it. Requesting a non-existent path returns index.html with 200. S3 bucket not publicly accessible directly. |
| Depends On | AREG-2 |

# Sprint 2 — Core API

| AREG-7 | Implement GET /apps and GET /apps/{id} | Story | High | 5 |
| --- | --- | --- | --- | --- |

| Description | Implement list and get-single in areg-lambda-api. GET /apps: query params vendor, itContact, businessOwner, department, hoursOfOperation, status, limit, nextToken. Returns only non-deleted records by default. GET /apps/{id}: returns 404 if not found or status=deleted. |
| --- | --- |
| Acceptance Criteria | GET /apps returns paginated active records. Each filter param reduces results correctly. Combining multiple filters works (AND logic). GET /apps/{id} returns correct record. Unknown ID returns 404. Deleted record returns 404. API integration tests pass. |
| Depends On | AREG-5 |

| AREG-8 | Implement POST /apps and PUT /apps/{id} | Story | High | 5 |
| --- | --- | --- | --- | --- |

| Description | POST /apps: validate required fields (name, description, vendor, itContact, businessOwner, hoursOfOperation), generate UUID appId, set createdBy/createdAt from JWT, write to areg-ddb-apps, write CREATE audit entry to areg-ddb-audit. PUT /apps/{id}: validate fields, enforce Editor ownership (403 if Editor and not itContact or businessOwner), update modifiedBy/modifiedAt, write UPDATE audit entry with field-level diff (only changed fields). |
| --- | --- |
| Acceptance Criteria | POST creates record. POST missing required field → 400 with field list. PUT updates correct fields only. PUT by Editor on unowned record → 403. PUT by Admin on any record → 200. Audit entries written with correct action and diff. Integration tests pass for all cases. |
| Depends On | AREG-7 |

| AREG-9 | Implement DELETE, restore, and archive list | Story | Medium | 3 |
| --- | --- | --- | --- | --- |

| Description | DELETE /apps/{id}: set status=deleted (soft delete), write DELETE audit entry. POST /apps/{id}/restore: set status=active, write RESTORE audit entry. GET /apps/archived: return only records with status=deleted. All endpoints Admin only. |
| --- | --- |
| Acceptance Criteria | DELETE sets status=deleted. Deleted record absent from GET /apps. GET /apps/archived returns only deleted records. Restore returns record to active catalog. Non-admin DELETE/restore returns 403. Audit entries written. Integration tests pass. |
| Depends On | AREG-8 |

| AREG-10 | Implement GET /audit/{appId} | Story | Medium | 2 |
| --- | --- | --- | --- | --- |

| Description | Return all audit entries for appId from areg-ddb-audit sorted chronologically (ascending by SK). Admin only. Return 403 for non-Admin. |
| --- | --- |
| Acceptance Criteria | Returns entries in chronological order. Each entry has timestamp, userEmail, action, diff. Non-admin returns 403. Integration tests pass. |
| Depends On | AREG-8 |

# Sprint 3 — Frontend

| AREG-11 | Scaffold React SPA with routing and auth | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Initialize Vite React project in /frontend directory. Amplify JS v6 configured for areg-cognito-users. Protected route wrapper. Layout: sidebar nav (Dashboard, Catalog, Renewals, Import [Admin], Archive [Admin], Users [Admin]), topbar. Login page. Deploy to areg-s3-frontend via deploy.sh. |
| --- | --- |
| Acceptance Criteria | Login functional. Authenticated users see shell layout. Unauthenticated redirected to /login. Logout clears session. Deployed to CloudFront and accessible at domain. Role-specific nav items hidden for Viewer/Editor. |
| Depends On | AREG-5, AREG-6 |

| AREG-12 | Implement Dashboard view | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Stat cards: Total Apps, Active, Renewals ≤90d, Urgent ≤30d. Upcoming Renewals list (color-coded: red ≤30d, amber ≤60d, green ≤90d). Apps by IT Contact panel. All data from GET /apps. |
| --- | --- |
| Acceptance Criteria | Dashboard loads correctly. Counts are accurate. Renewal list color-coded correctly. Clicking a renewal row navigates to record. Apps-by-contact shows correct grouping and counts. |
| Depends On | AREG-7, AREG-11 |

| AREG-13 | Implement App Catalog view with filters | Story | High | 5 |
| --- | --- | --- | --- | --- |

| Description | Table with columns: Application, Vendor, Business Owner, IT Contact, Dept, Hours, Uptime During Svc Hrs, Renewal Date, Status. Text search (name + description). Dropdown filters: Vendor, Business Owner, IT Contact, Department, Hours of Operation, Status (all combinatory). Active filter chips. Row click opens App Detail. |
| --- | --- |
| Acceptance Criteria | Table renders all active records. Text search reduces results. All 6 filters work individually and in combination. Active chips appear for each applied filter and are individually dismissible. Record count reflects filtered state. Row click opens correct detail. |
| Depends On | AREG-7, AREG-11 |

| AREG-14 | Implement Add / Edit form and App Detail view | Story | High | 5 |
| --- | --- | --- | --- | --- |

| Description | App Detail: modal or drawer showing all fields in sections (Overview, Contract, Sales Contact, Support Contact, Notes). Edit button (Admin always; Editor only if itContact or businessOwner). Delete button Admin only with confirm dialog. Add form and Edit form: all data model fields, required field validation, calls POST or PUT, refreshes catalog on success. |
| --- | --- |
| Acceptance Criteria | Detail modal displays all fields correctly. Edit button visibility follows role rules. Delete requires confirmation. Add creates record via POST. Edit updates via PUT. Required field validation prevents submission. API errors shown to user. Catalog refreshes after save. |
| Depends On | AREG-8, AREG-9, AREG-13 |

| AREG-15 | Implement Archive view and Audit Log tab | Story | Medium | 3 |
| --- | --- | --- | --- | --- |

| Description | Archive view (Admin only): table of deleted records, Restore button per row. Audit Log tab in App Detail (Admin only): chronological entries with timestamp, user, action, field diffs. |
| --- | --- |
| Acceptance Criteria | Archive view shows only deleted records. Restore returns record to catalog. Audit tab visible only to Admin. Entries in chronological order with correct diff display. Non-admin cannot reach archive route. |
| Depends On | AREG-9, AREG-10, AREG-14 |

# Sprint 4 — Import, Alerts, Audit

| AREG-16 | Implement CSV import (backend) | Story | High | 5 |
| --- | --- | --- | --- | --- |

| Description | POST /apps/import: accepts multipart CSV. Validates required fields, date formats (YYYY-MM-DD), enum values per column schema (Section 17). ?commit=false → return preview (parsed records + per-row errors). ?commit=true + ?duplicates=skip¦overwrite → execute import. Write IMPORT audit entry per record. Return summary: { created, updated, skipped, errors }. |
| --- | --- |
| Acceptance Criteria | Valid CSV with commit=false returns correct preview. CSV with invalid rows returns per-row error list. commit=true creates/updates records. Duplicate skip and overwrite both work. Audit entries written. 500-row fixture imports in under 30 seconds. Integration tests pass all scenarios. |
| Depends On | AREG-8 |

| AREG-17 | Implement CSV import (frontend) | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Import view (Admin only): template download button (pre-formatted CSV), drag-and-drop or click file upload, preview table with validation error highlighting, duplicate handling radio (skip ¦ overwrite), confirm button, result summary screen showing created/updated/skipped/errored counts. |
| --- | --- |
| Acceptance Criteria | Template downloads with correct columns and one example row. File upload triggers preview with correct record count. Validation errors highlighted per row. Duplicate choice persists to import call. Result summary accurate. Accessible only to Admin. |
| Depends On | AREG-16, AREG-11 |

| AREG-18 | Implement renewal email alerts | Story | High | 5 |
| --- | --- | --- | --- | --- |

| Description | Deploy areg-lambda-renewal-alerts. areg-eb-renewal-alerts-daily triggers daily at 10:00 UTC. Lambda: query areg-ddb-apps GSI1 for renewalDate matching today+30, today+60, today+90. Skip blank renewalDate. Skip status=deleted or deprecated. Send SES email to itContact email (us-east-1 SES). Email: subject [Application Registry] Renewal Alert — <name> renews in <N> days. Body: app name, vendor, renewal date, sales contact (name/email/phone), direct link https://<domain>/apps/<appId>. |
| --- | --- |
| Acceptance Criteria | EventBridge rule deployed and scheduled. Lambda queries GSI1 and returns correct records for each window. Test send delivers email with correct content. Blank renewalDate records skipped. Deleted/deprecated records skipped. Unit tests with mocked DDB and SES pass. |
| Depends On | AREG-3, AREG-5 |
| Notes | SES sender identity must be verified in us-east-1 before live alerts work. Store sender address in AREG-24. |

| AREG-19 | Implement user management (backend + frontend) | Story | Medium | 5 |
| --- | --- | --- | --- | --- |

| Description | Backend: GET /users, POST /users/invite (Cognito invite email), PUT /users/{id}/role (update custom:role), DELETE /users/{id} (disable Cognito account). All Admin only. Frontend: User Management view in sidebar (Admin only). List users with role + status. Invite form (email + role). Change role dropdown. Deactivate button with confirm dialog. |
| --- | --- |
| Acceptance Criteria | GET /users returns Cognito user list with roles. Invite sends email. Invited user can log in and has correct role. Role update reflected immediately on next login. Deactivated user cannot log in and shown as inactive in list. All Admin-only — non-admin returns 403. Integration + component tests pass. |
| Depends On | AREG-5, AREG-11 |

# Sprint 5 — Hardening & Smoke Tests

| AREG-20 | End-to-end smoke test suite | Story | High | 3 |
| --- | --- | --- | --- | --- |

| Description | Implement Playwright smoke test suite in /tests/e2e/. Tests: login, dashboard loads with correct stat counts, catalog text search, apply and clear filters, add record (_AREG_TEST_APP_), edit record, delete record, restore from archive, CSV import (small fixture), audit log view, logout. Executable via ./run-tests.sh e2e. Tests clean up _AREG_TEST_APP_ on completion. |
| --- | --- |
| Acceptance Criteria | All scenarios pass against production. Run completes in under 5 minutes. Failures print failing step clearly. _AREG_TEST_APP_ cleaned up after run. run-tests.sh e2e confirmed working. |
| Depends On | All Sprint 1–4 tickets closed |

| AREG-21 | Full regression run and sprint close | Task | High | 2 |
| --- | --- | --- | --- | --- |

| Description | Run ./run-tests.sh all. Fix any failures found. Confirm all AREG tickets Sprint 0–5 are in Done status. Update AREG-24 with final env vars, lessons learned, and any deferred items for future sprints. |
| --- | --- |
| Acceptance Criteria | All tests pass. All tickets in Done (except AREG-24). AREG-24 up to date. Application accessible at production URL and fully functional. |
| Depends On | AREG-20 |

— End of AREG Requirements Document —